**Justice Project | Tasks Status**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| new | In progress | Waiting for test | Fixing bugs | Done |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#** | **File Name** | **Description** | **Task For** | **Developer** | **Status** |
| 1 | index.php | Landing page | all | Aj.Ruchdee | In progress |
| 2 | about.html | Project background | all | Aj.Ruchdee | In progress |
| 3 | contact.php | * Show project location * Contact form sent to admin section | all | Suf | Waiting for test |
| 4 | complaint\_login.php | * Authenticate user and create session -> php/check\_user\_type.php * Redirect to complaint\_status.php (complainant & justice unit) * Redirect to admin\_main.php (admin) * If user already authenticated, redirect to complaint\_status.php or admin\_main.php | complainant, justice unit, admin | Aj.Ruchdee | Waiting for test |
| 5 | php/logout.php | * Clear user session * Redirect to index.php | complainant, justice unit, admin | Proud | Waiting for test |
| 6 | complaint\_status.php | * Show all complaint by the complainant order by latest complaint * Complainant can add a new complaint * Complainant can update only in-progress complaints * Complainant can delete only new complaints | complainant | Suf | In progress |
| 7 | complaint\_status.php | * Show all complaints order by latest complaint and complainant * Justice unit can update only new and in-progress complaints | justice unit | Suf | In progress |
| 8 | complaint\_add.php | * Add new complaint * If success, redirect to complaint\_status.php * If fail, stay and display error message | complainant | Suf  proud | In progress |
| 9 | complaint\_update.php | * Update only existing and in-progress complaint * If success, redirect to complaint\_status.php * If fail, stay and display error message | complainant | Suf | In progress |
| 10 | admin/admin\_main.php | Admin landing page   * Show all contact information * Show all users information * Add, update and suspend users | admin | Aj.Ruchdee  Suf | Waiting for test |
| 11 | admin/complaint\_types\_list.php | List all complaint types | admin | Aj.Ruchdee | Waiting for test |
| 12 | admin/complaint\_types\_add.php | Add new complaint type | admin | Aj.Ruchdee | Waiting for test |
| 13 | admin/complaint\_types\_update.php | Update existing complaint type | admin | Proud | Waiting for test |
| 14 | admin/complaint\_states\_list.php | List all complaint states | admin | Suf | Wait for test |
| 15 | admin/complaint\_states\_add.php | Add new complaint state | admin | Suf | Waiting for test |
| 16 | admin/complaint\_states\_update.php | Update existing complaint state | admin | Suf | Waiting for test |
| 17 | admin/users\_list.php | List all users | admin | Proud | Waiting for test |
| 18 | admin/users\_add.php | Add new user | admin | Proud | Waiting for test |
| 19 | admin/users\_update.php | Update existing user | admin | Proud | Waiting for test |
| 20 | admin/contact\_info\_list.php | List all contact info | admin | Suf | Waiting for test |
| 21 | php/dbconnect.php | Database connection | none | Aj.Ruchdee | Done |
| 22 | php/user.php | Contain all functions for managing user data | none | Aj.Ruchdee  Proud | Waiting for test |
| 23 | php/user\_login.php | * Check user name, password, and user type * If user name or password incorrect, back to complaint\_login.php?result=fail | none | Aj.Ruchdee | Waiting for test |
| 24 | php/user\_log.php | Contain insert and update functions after users logging in | none | Aj.Ruchdee | Waiting for test |
| 25 | php/complaint\_type.php | Contain all functions for managing complaint\_type data | none | Aj.Ruchdee | Waiting for test |
| 26 | php/complaint\_state.php | Contain all functions for managing complaint\_state data | none | Suf | Waiting for test |
| 27 | php/complaint\_progress.php | Contain all functions for managing complaint\_progress data | none | Suf | In progress |
| 28 | php/complaint\_photo.php | Contain all functions for uploading complaint photos | none | Proud | In progress |
| 29 | php/contact\_info.php | Contain all functions for managing contact info data | none | Suf | Waiting for test |
| 30 | php/complaint.php | Contain all functions for managing complaint data | none | Suf | Waiting for test |
| 31 | css/style.css | Main style sheet | none |  | Done |
| 32 | php/activity.php | Contain all functions for managing activity data | none | Aj.Ruchdee | In progress |
| 33 | admin/activities\_list.php | List all activities | admin |  | new |
| 34 | admin/activities\_add.php | Add a new activity | admin |  | new |
| 35 | admin/activities\_update.php | Update existing activity | admin |  | new |
| 36 | index.php | Activity section | All |  | new |
| 37 | admin/settings\_update.php | Update project settings | admin | Aj.Ruchdee | Waiting for test |
| 38 | php/setting.php | Contain all functions for managing project settings data | admin | Aj.Ruchdee | Waiting for test |
| 39 | Google analytics | Track users’ usage | - |  | new |
| 40 | user\_info.php | Display user’s info | Complainant, justice unit, admin |  | new |
| 41 | Add\_img.php | Modal for Add new complaint photo | Complainant | Proud | In progress |
| 42 | Create\_img.php | functions for uploading complaint photos | none | Proud | In progress |
| 43 | Img\_list.php | List all complaint photo by complaint id | Complainant | Proud | In progress |
| 44 | Update\_img.php | Modal for update complaint photo | Complainant | Proud | In progress |
| 45 | Showcomp\_desc.php | Modal for display complaint desc | Complainant, justice unit | Suf | Waiting for test |
| 46 | Showcomp\_state.php | Modal for Update complaint status and list complaint progress | justice unit | Suf | In progress |

Summary (December 6, 2018)

New – 5

In Progress – 14

Waiting for Test – 24

Done - 2