**Justice Project | Tasks Status**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| new | In progress | Waiting for test | Fixing bugs | Done |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **#** | **File Name** | **Description** | **Task For** | **Developer** | **Status** |
| 1 | index.php | Landing page | all | Aj.Ruchdee | In progress |
| 2 | about.php | Project background | all | Aj.Ruchdee  Proud | In progress |
| 3 | php/activity.php | Contain all functions for managing activity data | none | Aj.Ruchdee Proud | In progress |
| 4 | admin/activities\_list.php | List all activities | admin | Proud | Waiting for test |
| 5 | admin/activities\_add.php | Add a new activity | admin | Proud | Waiting for test |
| 6 | admin/activities\_update.php | Update existing activity | admin | Proud | Waiting for test |
| 7 | index.php | Activity section | All | Proud | In Progress |
| 8 | Google analytics | Track users’ usage | - | Aj.Ruchdee | In Progress |
| 9 | user\_info.php | Display user’s info | Complainant, justice unit, admin | Proud  Aj.Ruchdee | Waiting for test |
| 10 | justice\_article/counseling.html | Counseling Technique (คู่มือการทำงานด้านกระบวนการยุติธรรม/การทำงานกับเด็กและเยาวชน.pdf) | all |  | new |
| 11 | justice\_article/counseling\_skills.html | Essential Skills in Counseling (คู่มือการทำงานด้านกระบวนการยุติธรรม/การทำงานกับเด็กและเยาวชน.pdf) | all |  | new |
| 12 | justice\_article/interviewing.html | Motivational Interviewing | all |  | new |
| 13 | justice\_article/paralegals.html | บทที่ 1 แนะนำโครงการนักกฎหมายชุมชน (คู่มือการทำงานด้านกระบวนการยุติธรรม/คู่มือปฏิบัติงานนักกฎหมายชุมชน.pdf) | all |  | new |
| 14 | justice\_article/rlpd.html | กรมคุ้มครองสิทธิและเสรีภาพ (สื่อเกี่ยวกับกฎหมาย) | all |  | new |
| 15 | Justice\_article/rlpd\_volunteers.html | ความเป็นมาของการจัดตั้งเครือข่ายและอาสาสมัครคุ้มครองสิทธิและเสรีภาพ (KM.pdf) | all |  | new |
| 16 | php/user\_logout.php | Bug ตอน logout จากหน้า index.php | all | Aj.Ruchdee | Waiting for test |
| 17 | img\_list.php | กรณีไม่ได้ upload รูป | complainant |  | Fixing bug |
| 18 | add\_video.php | Modal for Add new complaint video | Complainant | suf | Waiting for test |
| 19 | Create\_video.php | functions for uploading new complaint video | none | suf | Waiting for test |
| 20 | video\_list.php | List all complaint video by complaint id | Complainant | suf | Waiting for test |
| 21 | Update\_video.php | Modal for update complaint video | Complainant | suf | Waiting for test |
| 22 | php/complaint\_video.php | Contain all functions for uploading complaint video | none | suf | Waiting for test |
| 23 | Complaint\_add.php | Add function about complaint video | Complainant | suf | Waiting for test |
| 24 | php/article.php | Contain all functions for managing article data | None | Suf | Waiting for test |
| 25 | admin/ articles\_add.php | Add a new article | Admin | Suf | Waiting for test |
| 26 | admin/ articles\_list.php | List all articles | Admin | Suf | Waiting for test |
| 27 | admin/ articles\_update.php | Update an existing article | Admin | Suf | Waiting for test |
| 28 | signup\_complainant.php |  | complainant | Proud  Aj.Ruchdee | Waiting for test |
| 29 | signup\_junit.php |  | Justice unit | Proud  Aj.Ruchdee | Waiting for test |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |